Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 29 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Strategic Product Placement Analysis |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As an analyst, I can collect product placement data from various sources for analysis. | 3 | High | Syed Yaseen ali |
| Sprint-1 | Data Collection | USN-2 | As an analyst, I can import the dataset into Tableau for further analysis. | 2 | High | Settipalli Naga supraja |
| Sprint-1 | Data Preparation | USN-3 | As an analyst, I can clean the dataset by removing missing and duplicate values. | 5 | High | Jala Rahulkumar |
| Sprint-1 | Data Preparation | USN-4 | As an analyst, I can create calculated fields and measures for product placement metrics. | 5 | Medium | Settipalli Naga supraja |
| Sprint-2 | Data Visualization | USN-5 | As a user, I can view product placement performance using charts. | 3 | High | Thorivemula siva kumar |
| Sprint-2 | Data Visualization | USN-6 | As a user, I can analyze product placement trends and insights. | 4 | High | Epraim sigamala |
| Sprint-2 | Dashboard | USN-7 | As a user, I can view an interactive dashboard with KPIs, filters, and product placement insights. | 5 | High | Syed Yaseen ali |
| Sprint-2 | Story | USN-8 | As a user, I can view a Tableau Story summarizing key findings and business recommendations. | 5 | High | Jala Rahulkumar |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 15 | 4 Days | 29 Jun 2026 | 02 Jul 2026 | 15 | 02 Jul 2026 |
| Sprint-2 | 17 | 5 Days | 03 Jul 2026 | 07 Jul 2026 | 17 | 07 Jul 2026 |

Velocity:

The project consists of 2 sprints with a total duration of 9 days. The total story points completed are 32, resulting in a team velocity of 16 story points per sprint.
Average Velocity (AV) per day = Total Story Points ÷ Total Duration
AV = 32 ÷ 9 = 3.56 story points per day.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts